BusinessOS MVP

Complete Solo-Developer Build Plan

From 0% to 100%

MVP Structure

The complete MVP should be divided into 8 build phases.

Each phase must produce something stable and testable.

Phase 1 — Foundation

↓

Phase 2 — RBAC and Organisation Structure

↓

Phase 3 — Generic Object Engine

↓

Phase 4 — Tasks, Timeline and Documents

↓

Phase 5 — Forms and Workflow Automation

↓

Phase 6 — Communication and Notifications

↓

Phase 7 — AI and Reporting

↓

Phase 8 — Immigration Pilot and Production Release

Phase 1 — Technical Foundation

Objective

Create the secure technical base of the platform.

Nothing operational should be built before this phase works correctly.

Build

Application setup

- Next.js

- TypeScript

- Tailwind CSS

- shadcn/ui

- Supabase

- PostgreSQL

- GitHub repository

- Development environment

- Staging environment

- Production environment structure

Authentication

- Login

- Logout

- Password reset

- Email verification

- Session management

- Protected routes

- User activation

- User suspension

Organisation foundation

- Organisation table

- Organisation creation

- Organisation settings

- Organisation status

- Organisation branding fields

- Time zone

- Country

- Created date

Basic application layout

- Sidebar

- Header

- Dashboard shell

- User profile

- Organisation switch context if required

- Loading states

- Error states

- Empty states

Technical foundations

- Database migrations

- Server actions or backend service layer

- Validation

- Standard error handling

- Logging structure

- Audit log foundation

- Environment variables

- Secret handling

Do not build yet

- Leads

- Cases

- Forms

- Workflows

- AI

- Reports

- Email automation

Phase 1 completion criteria

Phase 1 is complete when:

- A user can register or be invited.

- A user can log in securely.

- A user belongs to an organisation.

- Protected pages cannot be accessed without authentication.

- Suspended users cannot log in.

- Organisation data is separated.

- Development and staging deployments work.

- Basic audit events are recorded.

Estimated share of MVP

10%

Phase 2 — Organisation Structure and RBAC

Objective

Create the permission and team structure that every future module will use.

Build

Organisation structure

- Departments

- Teams

- Team memberships

- Department managers

- Team leaders

- User profiles

- User status

Default roles

- Platform Super Administrator

- Organisation Administrator

- Manager

- Standard User

- External User

- Read-Only User

Custom roles

Organisation administrators must be able to:

- Create roles

- Edit roles

- Disable roles

- Assign roles

- Clone roles

Permission structure

Each permission should contain:

- Module

- Resource or object

- Action

- Scope

Required actions

- View

- Create

- Edit

- Delete

- Archive

- Assign

- Export

- Approve

- Configure

- Upload

- Download

- Use AI

- View sensitive data

Required scopes

- Own records

- Assigned records

- Team records

- Department records

- Organisation records

- Specifically shared records

Security checks

Permissions must be checked:

- In the interface

- In server actions

- In database queries

- Before file access

- Before AI access

- Before exports

RBAC administration interface

- Role list

- Create role

- Edit permissions

- Assign users

- View role usage

- Disable role

Phase 2 completion criteria

Phase 2 is complete when:

- An administrator can create a role without code changes.

- A user can have multiple roles.

- Managers can see team records.

- Standard users only see permitted records.

- Read-only users cannot edit.

- External users cannot access internal data.

- Server-side permission tests pass.

- Cross-tenant access tests pass.

Estimated share of MVP

20% cumulative

Phase 3 — Generic Object Engine

Objective

Create the central system that allows BusinessOS to support different industries.

This is the most important phase.

Build

Object definitions

Administrators can create object types such as:

- Lead

- Client

- Case

- Candidate

- Property

- Project

Each object definition should include:

- Name

- Singular label

- Plural label

- Description

- Icon

- Reference number format

- Active status

- Default department

- Default team

- Default owner rule

Custom fields

Minimum field types:

- Text

- Long text

- Number

- Currency

- Percentage

- Date

- Date and time

- Yes or no

- Email

- Phone

- Address

- Single select

- Multi-select

- User

- Team

- File

- Related record

Each field must support:

- Label

- Internal key

- Required status

- Default value

- Validation

- Sort order

- Sensitive-data flag

- Searchable flag

- Visibility rules

- Edit rules

Record management

- Create record

- View record

- Edit record

- Archive record

- Restore record

- Soft delete

- Assign user

- Assign team

- Assign department

- Change owner

Record list

- Pagination

- Search

- Filters

- Sorting

- Column selection

- Status filter

- Owner filter

- Team filter

- Date filter

Record page

Each record page should contain:

- Header

- Reference number

- Status

- Owner

- Main fields

- Related records

- Activity section

- Tasks section

- Documents section

- Notes section

Status management

Administrators can create statuses.

Each status should contain:

- Name

- Order

- Active status

- Completion status

- Allowed next statuses

Record relationships

Support:

- One-to-one

- One-to-many

- Many-to-many

Examples:

- Lead to client

- Client to cases

- Candidate to jobs

- Property to owner

Basic duplicate detection

Check configured unique fields such as:

- Email

- Phone

- Reference number

Phase 3 completion criteria

Phase 3 is complete when:

- An administrator can create a new object without coding.

- An administrator can add custom fields.

- Users can create and edit records.

- Records respect RBAC rules.

- Records can be assigned.

- Records can move through statuses.

- Records can be related to other records.

- Search and filters work.

- Records remain isolated by organisation.

Estimated share of MVP

40% cumulative

Phase 4 — Tasks, Timeline, Notes and Documents

Objective

Turn records into operational workspaces.

Build

Task management

Each task must include:

- Title

- Description

- Related record

- Assigned user

- Assigned team

- Priority

- Status

- Due date

- Created by

- Completion date

Task statuses:

- Not started

- In progress

- Blocked

- Awaiting response

- Completed

- Cancelled

Task views:

- My tasks

- Team tasks

- Due today

- Overdue

- Upcoming

- Completed

Notes

- Add internal note

- Edit note

- Note edit history

- Pin note

- Mention users

- Attach file

- Restrict note visibility

Timeline

Timeline events should include:

- Record created

- Field changed

- Status changed

- Owner changed

- Assignment changed

- Task created

- Task completed

- Note added

- Document uploaded

- Email sent

- Workflow action

- AI action

Each entry should show:

- Date

- Time

- User or system actor

- Event type

- Description

- Previous and new values where relevant

Documents

- Upload document

- Download document

- Private storage

- Signed URLs

- Document category

- Document status

- Document expiry date

- Document version

- Access permissions

Document statuses:

- Requested

- Uploaded

- Under review

- Approved

- Rejected

- Expired

Required-document checklist

Users should be able to:

- Define required documents

- Mark documents missing

- Mark documents approved

- Reject documents with a reason

Phase 4 completion criteria

Phase 4 is complete when:

- Users can manage daily tasks.

- Tasks belong to records.

- Overdue tasks are visible.

- Every important action appears in the timeline.

- Notes respect visibility rules.

- Documents are stored privately.

- Unauthorised users cannot access files.

- Document versions and statuses work.

Estimated share of MVP

55% cumulative

Phase 5 — Forms and Workflow Automation

Objective

Automate record creation and routine operational actions.

Build

Form builder

Form types:

- Public form

- Internal form

- Record update form

- Document upload form

Required form features:

- Form title

- Form description

- Drag-and-drop field order

- Required fields

- Custom fields

- Conditional fields

- Multi-step form

- Validation

- Consent checkbox

- Privacy notice

- File upload

- Success message

- Public URL

- Internal-only form

Form actions

A form submission should be able to:

- Create a record

- Update a record

- Assign a team

- Assign a user

- Set status

- Start a workflow

- Create a task

- Send an acknowledgement

Basic workflow engine

Start with a rule-based workflow engine, not a complex visual builder.

Workflow structure:

Trigger

↓

Conditions

↓

Actions

Minimum triggers

- Record created

- Record updated

- Status changed

- Form submitted

- Task completed

- Document uploaded

- Date reached

- Manual start

Minimum conditions

- Field equals value

- Field does not equal value

- Field is empty

- Status equals value

- Assigned user equals value

- Document exists

- Task completed

- Date has passed

Support:

- AND logic

- OR logic

Minimum actions

- Create task

- Update field

- Change status

- Assign user

- Assign team

- Send notification

- Send email

- Add timeline event

- Request document

- Wait for a period

- Start another workflow

Background jobs

Use Inngest for:

- Delayed actions

- Scheduled reminders

- Retry handling

- Overdue checks

- Email jobs

- AI jobs

Workflow logs

Record:

- Workflow

- Trigger

- Related record

- Started time

- Completed time

- Actions executed

- Failed actions

- Retry attempts

Phase 5 completion criteria

Phase 5 is complete when:

- A public form can create a record.

- A form can trigger a workflow.

- A workflow can create tasks.

- A workflow can assign users.

- A workflow can update statuses.

- Delayed actions work.

- Failed jobs are visible.

- Automation loops are prevented.

Estimated share of MVP

70% cumulative

Phase 6 — Email and Notifications

Objective

Allow staff and the system to communicate from inside BusinessOS.

Build

Email sending

- Send email from a record

- Select recipient

- Add CC and BCC

- Add attachments

- Use templates

- Insert record fields

- Save email to timeline

- Store delivery status

- Store failure status

Email templates

Templates should support:

- Template name

- Subject

- Body

- Object type

- Merge fields

- Active status

- Organisation ownership

Email events

Track:

- Queued

- Sent

- Delivered

- Bounced

- Failed

- Complained

Internal notifications

- Record assigned

- Task assigned

- Task overdue

- User mentioned

- Document uploaded

- Document rejected

- Workflow failed

- Approval requested

- Important status changed

Notification centre

- Unread notifications

- Mark as read

- Mark all as read

- Open related record

- Notification preferences

Excluded initially

- Full inbox synchronisation

- WhatsApp

- SMS

- Voice calls

- Complex email threading

Phase 6 completion criteria

Phase 6 is complete when:

- Staff can send email from a record.

- Email templates use record fields.

- Sent emails appear in the timeline.

- Delivery failures are visible.

- Automations can send emails.

- Internal notifications work.

- Users can control non-critical notification preferences.

Estimated share of MVP

80% cumulative

Phase 7 — AI and Basic Reporting

Objective

Add controlled AI assistance and management visibility.

Build

AI gateway

All AI requests must pass through one controlled internal service.

The service must handle:

- User permissions

- Record permissions

- Tenant isolation

- Prompt templates

- Token usage

- Cost tracking

- Error handling

- Audit logging

AI features

Start with:

- Record summary

- Timeline summary

- Email draft

- Follow-up draft

- Missing-information detection

- Suggested next step

- Structured data extraction

AI restrictions

AI must not:

- Send emails automatically without approval

- Change records without approval

- Make legal decisions

- Access unauthorised records

- invent missing facts

- perform unrestricted bulk actions

Basic dashboards

Standard user dashboard:

- My records

- My tasks

- Overdue tasks

- Upcoming tasks

- Recent activity

Manager dashboard:

- Team workload

- Unassigned records

- Overdue tasks

- Records by status

- Delayed records

Administrator dashboard:

- Total records

- Active users

- Failed workflows

- Records created

- Tasks overdue

Basic reports

- Records by status

- Records by owner

- Records by source

- Records created by date

- Task completion

- Overdue tasks

- Workflow failures

- Average processing time

CSV export

- Permission controlled

- Filtered export

- Export logged in audit history

Phase 7 completion criteria

Phase 7 is complete when:

- AI only accesses permitted information.

- Users can approve or reject AI output.

- AI actions are audited.

- Managers can see workload and delays.

- Reports respect permissions.

- Exports are permission-controlled and logged.

Estimated share of MVP

90% cumulative

Phase 8 — Immigration Pilot and Production Release

Objective

Configure the generic platform for one real immigration business and validate the complete workflow.

Do not hardcode immigration logic into the core platform.

Configure objects

- Lead

- Contact

- Client

- Case

- Service

- Appointment

- Payment record

- Document requirement

Lead fields

Examples:

- Full name

- Email

- Phone

- Nationality

- Current immigration status

- Service required

- Enquiry details

- Lead source

- Assigned adviser

- Consultation status

Case fields

Examples:

- Client

- Service type

- Caseworker

- Case status

- Important dates

- Visa expiry

- Application deadline

- Submission date

- Decision date

- Case outcome

Configure lead statuses

- New

- Contact pending

- Contacted

- Initial assessment

- Consultation booked

- Qualified

- Converted

- Not proceeding

- Closed

Configure case statuses

- Case opened

- Information requested

- Documents pending

- Documents under review

- Preparation

- Client approval

- Ready for submission

- Submitted

- Awaiting decision

- Decision received

- Completed

- Closed

Configure forms

- Public enquiry form

- Internal lead assessment

- Client information form

- Document upload form

- Case opening form

Configure workflows

New enquiry workflow

Public form submitted

↓

Lead created

↓

Lead assigned

↓

Acknowledgement email sent

↓

Initial contact task created

↓

Reminder created

Lead conversion workflow

Lead qualified

↓

Client created

↓

Case created

↓

Caseworker assigned

↓

Initial tasks created

↓

Document checklist created

Document workflow

Document uploaded

↓

Caseworker notified

↓

Review task created

↓

Document approved or rejected

↓

Client notified if rejected

Completion workflow

Decision received

↓

Outcome recorded

↓

Completion tasks created

↓

Completion email sent

↓

Case moved to completed

Production readiness

Before release, complete:

- Tenant isolation testing

- RBAC testing

- Workflow testing

- Security testing

- File access testing

- Backup testing

- Restore testing

- Monitoring setup

- Error alerts

- Privacy policy

- Terms

- Data retention rules

- Production email domain

- Production database

- Production storage

- Production AI keys

- User acceptance testing

Phase 8 completion criteria

The MVP is 100% complete when:

- A customer submits an enquiry.

- A lead is created automatically.

- The lead is assigned.

- Staff qualify the lead.

- A client and case are created.

- Tasks are generated.

- Documents are requested and reviewed.

- Emails are sent and recorded.

- The case moves through defined statuses.

- AI can summarise and draft.

- Managers can monitor progress.

- Audit history is complete.

- The case can be completed inside BusinessOS.

- No separate CRM, Zapier or spreadsheet is required for the core process.

Estimated share of MVP

100%

Recommended Solo-Developer Build Order

Build in this exact order:

1. Project setup

2. Authentication

3. Organisations

4. Departments and teams

5. Users

6. RBAC

7. Object definitions

8. Custom fields

9. Record CRUD

10. Statuses

11. Relationships

12. Record list and search

13. Tasks

14. Timeline

15. Notes

16. Documents

17. Form builder

18. Workflow engine

19. Background jobs

20. Email

21. Notifications

22. AI

23. Dashboards

24. Reports

25. Immigration configuration

26. Testing

27. Production pilot

Features to Delay Until After MVP

Do not include these in the first commercial release:

- Visual workflow canvas

- Native mobile application

- WhatsApp

- SMS

- Full email inbox synchronisation

- Voice AI

- Autonomous AI agents

- Payroll

- Accounting

- Inventory

- Marketplace

- Public API

- Plugin marketplace

- Advanced analytics

- Custom report builder

- Multiple industry templates

- Full customer portal

- White-label reseller system

- Enterprise SSO

- Multi-language interface

Practical Development Rule

Do not build all phases at the same time.

Complete each phase using this cycle:

Database

↓

Server logic

↓

Permissions

↓

User interface

↓

Audit logging

↓

Tests

↓

Manual testing

↓

Stable release

Only then begin the next phase.

The first coding target is:

Phase 1: Technical Foundation

The first usable platform milestone is:

Phase 3: Generic Object Engine

The first operational product milestone is:

Phase 6: Communication and Notifications

The first commercial MVP is:

Phase 8: Immigration Pilot and Production Release