BusinessOS

System Architecture, Data Model, Module Boundaries & Development Roadmap

Version 1.0

1. Purpose

This document defines the technical foundation required before BusinessOS development begins.

It covers:

- System Architecture

- Core Data Model

- Module Boundaries

- Development Roadmap

The purpose is to ensure every developer understands:

- What the system contains

- How components connect

- Where responsibilities sit

- How data is structured

- What should be built first

- What must not be hardcoded

- How the platform can expand later

BusinessOS must be generic at platform level and configurable for different industries.

The first reference implementation will be a UK immigration business, but the architecture must not depend on immigration-specific logic.

2. Core Architecture Principles

The platform must follow these principles.

2.1 Multi-Tenant by Default

Every organisation must have isolated:

- Users

- Roles

- Records

- Workflows

- Files

- Forms

- Settings

- Reports

- AI context

- Audit logs

Every business record must contain an organisation or tenant identifier.

No query should return data without checking the tenant.

2.2 Modular Architecture

BusinessOS should be developed as separate modules with clear responsibilities.

Examples:

- Authentication

- RBAC

- Object Engine

- Workflow Engine

- Form Builder

- Task Management

- Documents

- Communications

- AI

- Reporting

Modules may share services and data, but responsibilities must not be mixed unnecessarily.

2.3 API-First Backend

The frontend should not access the database directly.

All important operations must pass through controlled backend services or server-side actions that perform:

- Authentication

- Permission checks

- Tenant checks

- Validation

- Business rules

- Audit logging

- Error handling

2.4 Configuration Before Custom Code

New roles, fields, statuses, forms, workflows and object types should be created through configuration.

Developers should not need to create a new module for every business object.

2.5 Audit Everything Important

Important actions must be recorded.

Examples:

- Record creation

- Field changes

- Assignment changes

- Status changes

- Permission changes

- AI actions

- Workflow actions

- Exports

- File downloads

- Login events

- Administrative changes

3. System Architecture Diagram

┌─────────────────────────────────────────────────────────────┐

│                         USERS                               │

│                                                             │

│  Platform Admin | Organisation Admin | Manager | Staff     │

│  External User | Read-Only User                            │

└─────────────────────────────┬───────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                    WEB APPLICATION                          │

│                                                             │

│  Dashboard                                                  │

│  Record Management                                          │

│  Tasks                                                      │

│  Forms                                                      │

│  Documents                                                  │

│  Communications                                             │

│  Reports                                                    │

│  Administration                                             │

└─────────────────────────────┬───────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                    APPLICATION LAYER                        │

│                                                             │

│  Authentication Service                                    │

│  Tenant Service                                            │

│  RBAC Service                                              │

│  Object Service                                            │

│  Workflow Service                                          │

│  Task Service                                              │

│  Document Service                                          │

│  Communication Service                                     │

│  Notification Service                                      │

│  AI Service                                                │

│  Reporting Service                                         │

│  Audit Service                                             │

└───────────────┬────────────────┬────────────────────────────┘

│                │

▼                ▼

┌────────────────────────┐   ┌───────────────────────────────┐

│   BACKGROUND WORKERS   │   │      EXTERNAL SERVICES       │

│                        │   │                               │

│ Workflow execution     │   │ Email provider                │

│ Scheduled jobs         │   │ File storage                  │

│ Reminder processing    │   │ AI model provider             │

│ Email processing       │   │ Calendar provider             │

│ Document generation    │   │ Payment provider later        │

│ Retry handling         │   │ WhatsApp later                │

└───────────────┬────────┘   └───────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                     DATA LAYER                              │

│                                                             │

│  Relational Database                                       │

│  File Storage                                              │

│  Search Index                                              │

│  Cache                                                     │

│  Job Queue                                                 │

│  Audit Store                                               │

└─────────────────────────────────────────────────────────────┘

4. Recommended Technical Layers

4.1 Presentation Layer

Responsible for:

- User interface

- Forms

- Dashboards

- Record pages

- Task views

- Settings pages

- Responsive design

- Permission-aware controls

The frontend may hide actions users cannot perform, but security must still be enforced by the backend.

4.2 Application Layer

Responsible for:

- Authentication

- Permission checks

- Business rules

- Workflow execution

- Validation

- Record creation

- Record updates

- Assignment logic

- Notifications

- Audit logging

- AI requests

- Reporting queries

This is where the main BusinessOS logic belongs.

4.3 Data Layer

Responsible for:

- Data storage

- Relationships

- Indexing

- Transactions

- Backups

- Retention

- Tenant isolation

- Query performance

4.4 Background Processing Layer

Responsible for processes that should not block the user interface.

Examples:

- Scheduled reminders

- Delayed workflows

- Email delivery

- Document generation

- AI processing

- Retry handling

- Expiry checks

- Overdue task checks

- Workflow escalation

5. Core Data Model Diagram

ORGANISATION

│

├── DEPARTMENTS

│   └── TEAMS

│       └── TEAM MEMBERSHIPS

│

├── USERS

│   ├── USER ROLES

│   └── USER SESSIONS

│

├── ROLES

│   └── ROLE PERMISSIONS

│

├── OBJECT DEFINITIONS

│   ├── FIELD DEFINITIONS

│   ├── STATUS DEFINITIONS

│   ├── RELATIONSHIP DEFINITIONS

│   └── FORM DEFINITIONS

│

├── BUSINESS RECORDS

│   ├── FIELD VALUES

│   ├── RECORD RELATIONSHIPS

│   ├── STATUS HISTORY

│   ├── TASKS

│   ├── NOTES

│   ├── DOCUMENTS

│   ├── COMMUNICATIONS

│   ├── APPOINTMENTS

│   ├── APPROVALS

│   ├── TIMELINE EVENTS

│   └── AI ACTIONS

│

├── WORKFLOW DEFINITIONS

│   ├── WORKFLOW VERSIONS

│   ├── WORKFLOW STEPS

│   └── WORKFLOW EXECUTIONS

│

├── NOTIFICATIONS

├── REPORT DEFINITIONS

├── ORGANISATION SETTINGS

└── AUDIT EVENTS

6. Core Entity Definitions

6.1 Organisation

Represents one customer business.

Required fields:

- Organisation ID

- Name

- Status

- Plan

- Time zone

- Country

- Branding

- Created date

- Suspended date

- Default settings

6.2 Department

Represents a functional area.

Examples:

- Sales

- Operations

- Finance

- Compliance

- HR

- Marketing

Required fields:

- Department ID

- Organisation ID

- Name

- Manager

- Status

6.3 Team

Represents a group within a department.

Required fields:

- Team ID

- Organisation ID

- Department ID

- Name

- Team leader

- Status

6.4 User

Represents an internal or external user.

Required fields:

- User ID

- Organisation ID

- Name

- Email

- Status

- User type

- Last login

- Authentication details

- Department memberships

- Team memberships

6.5 Role

Represents a reusable permission group.

Examples:

- Organisation Administrator

- Manager

- Standard User

- External User

- Read-Only User

Required fields:

- Role ID

- Organisation ID

- Name

- Description

- System role or custom role

- Active status

New roles must be addable without code changes.

6.6 Permission

Defines what an action allows.

Example permission structure:

Module: Records

Object: Case

Action: Edit

Scope: Department

Minimum permission categories:

- View

- Create

- Edit

- Delete

- Assign

- Approve

- Export

- Configure

- Upload

- Download

- Use AI

- View sensitive data

6.7 Object Definition

Defines a configurable business object.

Examples:

- Lead

- Client

- Case

- Candidate

- Property

- Project

Required fields:

- Object definition ID

- Organisation ID

- Name

- Singular label

- Plural label

- Description

- Icon

- Active status

- Default workflow

- Default owner rules

6.8 Field Definition

Defines a field belonging to an object.

Required fields:

- Field definition ID

- Object definition ID

- Internal key

- Label

- Field type

- Required state

- Default value

- Validation rule

- Sensitive flag

- Searchable flag

- Sort order

- Visibility rules

- Edit rules

6.9 Business Record

Represents one instance of an object.

Examples:

- One lead

- One client

- One case

- One candidate

Required fields:

- Record ID

- Organisation ID

- Object definition ID

- Reference number

- Title

- Status

- Owner

- Team

- Department

- Created by

- Created date

- Updated date

- Archived state

6.10 Record Relationship

Connects records together.

Examples:

- Lead linked to client

- Client linked to case

- Candidate linked to job

- Property linked to owner

Required fields:

- Relationship ID

- Source record

- Target record

- Relationship type

- Created by

- Created date

6.11 Status Definition

Defines allowed record stages.

Required fields:

- Status ID

- Object definition ID

- Name

- Order

- Entry rules

- Exit rules

- Completion state

- Active state

6.12 Task

Required fields:

- Task ID

- Organisation ID

- Related record

- Title

- Description

- Assigned user

- Assigned team

- Priority

- Status

- Due date

- Created by

- Completed date

- Escalation rule

6.13 Document

Required fields:

- Document ID

- Organisation ID

- Related record

- File name

- Storage location

- Category

- Status

- Version

- Uploaded by

- Uploaded date

- Expiry date

- Access rules

6.14 Workflow Definition

Defines how work should move.

Required fields:

- Workflow ID

- Organisation ID

- Name

- Related object

- Trigger

- Active version

- Status

6.15 Workflow Version

Required fields:

- Workflow version ID

- Workflow ID

- Version number

- Published date

- Published by

- Definition

- Active state

Existing records should keep their original workflow version unless migrated.

6.16 Workflow Execution

Required fields:

- Execution ID

- Organisation ID

- Workflow version

- Record

- Trigger

- Current step

- Start time

- Completion time

- Status

- Error details

- Retry count

6.17 Timeline Event

Required fields:

- Timeline event ID

- Organisation ID

- Record

- Event type

- Event description

- Actor

- Date and time

- Related item

- Previous value

- New value

- Visibility level

6.18 Audit Event

Required fields:

- Audit event ID

- Organisation ID

- Actor

- Event type

- Target

- Date and time

- Previous value

- New value

- IP or device data

- Request identifier

Audit events must not be editable.

7. Data Model Rules

The development team must follow these rules.

7.1 Every Record Must Have a Tenant

Every relevant table must contain an organisation identifier.

7.2 Business Objects Must Remain Generic

Do not create separate platform logic for:

- Lead

- Case

- Candidate

- Property

These should be configurations of the same object engine.

7.3 Use Stable Internal Keys

Field labels may change.

Internal keys must remain stable.

Example:

Label: Client Full Name

Internal key: client_full_name

7.4 Preserve History

Important updates must create:

- Timeline history

- Status history

- Audit history

- Workflow execution history

7.5 Avoid Hard Deletion

Normal users should archive records.

Permanent deletion should require elevated permission.

8. Module Boundary Diagram

AUTHENTICATION

│

▼

TENANT MANAGEMENT

│

▼

RBAC

│

├──────────────┬──────────────┬──────────────┐

▼              ▼              ▼              ▼

OBJECT ENGINE   FORM ENGINE   TASK ENGINE   DOCUMENT ENGINE

│              │              │              │

└──────────────┴──────┬───────┴──────────────┘

▼

WORKFLOW ENGINE

│

┌───────────┼───────────┐

▼           ▼           ▼

COMMUNICATIONS   NOTIFICATIONS   APPROVALS

│           │           │

└───────────┴─────┬─────┘

▼

TIMELINE

│

┌──────────────┼──────────────┐

▼              ▼              ▼

AI          REPORTING        AUDIT

9. Module Responsibilities

9.1 Authentication Module

Owns:

- Login

- Logout

- Password reset

- Email verification

- Sessions

- MFA

- Account security

Does not own:

- Roles

- Permissions

- Business records

9.2 Tenant Management Module

Owns:

- Organisations

- Departments

- Teams

- Organisation settings

- Branding

- Tenant status

9.3 RBAC Module

Owns:

- Roles

- Permissions

- Scopes

- User role assignments

- Record access checks

- Field visibility checks

Every other module must use RBAC before returning or changing data.

9.4 Object Engine

Owns:

- Object definitions

- Field definitions

- Record creation

- Record updates

- Relationships

- Statuses

- Ownership

- Assignment

This is the central platform module.

9.5 Form Engine

Owns:

- Form definitions

- Form fields

- Conditional fields

- Public forms

- Internal forms

- Submissions

- Validation

- Record creation

- Workflow triggers

9.6 Workflow Engine

Owns:

- Workflow definitions

- Workflow versions

- Triggers

- Conditions

- Actions

- Delays

- Branches

- Approvals

- Failures

- Retries

- Execution history

The Workflow Engine should call other modules rather than duplicating their logic.

9.7 Task Engine

Owns:

- Tasks

- Assignments

- Due dates

- Priorities

- Checklists

- Comments

- Completion

- Escalation

9.8 Document Engine

Owns:

- File upload

- File access

- Document status

- Versions

- Categories

- Expiry

- Document requests

- Template generation

9.9 Communication Module

Owns:

- Email

- Email templates

- Threads

- Attachments

- Delivery status

- Communication history

WhatsApp and SMS should be added later using the same communication model.

9.10 Notification Module

Owns:

- In-platform notifications

- Email notifications

- Read status

- Notification preferences

- Critical alerts

9.11 Appointment Module

Owns:

- Appointments

- Attendees

- Time zones

- Reminders

- Rescheduling

- Cancellation

- Calendar links

9.12 AI Module

Owns:

- Record summaries

- Email drafting

- Next-step suggestions

- Missing-information detection

- AI permission checks

- AI audit history

- Model requests

- Prompt templates

The AI module must never bypass RBAC.

9.13 Reporting Module

Owns:

- Dashboards

- Filters

- Metrics

- Aggregation

- Exports

- Operational reports

9.14 Timeline Module

Owns:

- Record activity feed

- Event ordering

- Visibility

- Links to tasks, documents and communications

Other modules publish events to the Timeline Module.

9.15 Audit Module

Owns:

- Security events

- Data changes

- Permission changes

- Exports

- AI actions

- Administrative actions

- Support access

10. Service Interaction Example

New Lead Submission

Public Form Submitted

│

▼

Form Engine validates submission

│

▼

Object Engine creates Lead

│

▼

Workflow Engine starts Lead Workflow

│

├── Assigns Sales Team

├── Creates Contact Task

├── Sends Acknowledgement Email

└── Creates Reminder

│

▼

Timeline records all actions

│

▼

Audit Module records system activity

11. Development Roadmap Diagram

PHASE 1

Platform Foundation

↓

PHASE 2

Generic Data Platform

↓

PHASE 3

Work Management

↓

PHASE 4

Workflow Engine

↓

PHASE 5

Forms and Documents

↓

PHASE 6

Communication

↓

PHASE 7

AI Assistance

↓

PHASE 8

Reporting and Immigration Template

↓

PILOT

Real Business Testing

12. Phase 1 — Platform Foundation

Build:

- Project structure

- Environments

- Database foundation

- Multi-tenancy

- Authentication

- Organisations

- Departments

- Teams

- Users

- RBAC

- Audit logging foundation

- Administration layout

Completion criteria:

- Organisation can be created.

- Users can be invited.

- Roles can be assigned.

- Tenant isolation works.

- Server-side permission checks work.

- Security actions are audited.

No operational features should be developed before this foundation is stable.

13. Phase 2 — Generic Data Platform

Build:

- Object definitions

- Field definitions

- Field validation

- Business records

- Record references

- Relationships

- Status definitions

- Status transitions

- Assignment

- Ownership

- Record list

- Record page

- Search

- Timeline foundation

Completion criteria:

- Administrator can create an object type.

- Administrator can add fields.

- Users can create records.

- Records can be assigned.

- Records can move through allowed statuses.

- Related records can be connected.

- Permissions work at record level.

14. Phase 3 — Work Management

Build:

- Tasks

- Task assignments

- Due dates

- Priorities

- Task comments

- Task attachments

- Notes

- Mentions

- Notifications

- Approvals

- Appointments

- User dashboards

Completion criteria:

- Users can manage daily work.

- Managers can see team workload.

- Tasks can be connected to records.

- Approvals can block workflow progression.

- Overdue work is visible.

15. Phase 4 — Workflow Engine

Build:

- Workflow definitions

- Workflow versions

- Triggers

- Conditions

- Actions

- Branches

- Time delays

- Scheduled actions

- Approval steps

- Failure handling

- Retry logic

- Execution history

- Loop protection

Completion criteria:

- Record creation can start a workflow.

- Workflow can assign users.

- Workflow can create tasks.

- Workflow can update status.

- Workflow can send notifications.

- Workflow failures are visible.

- Existing records retain workflow versions.

16. Phase 5 — Forms and Documents

Build:

- Form builder

- Public forms

- Internal forms

- Multi-step forms

- Validation

- Conditional fields

- Submission history

- Record creation from forms

- Duplicate detection

- File upload

- Document categories

- Document status

- Document requests

- Document versions

- Document templates

- Basic PDF generation

Completion criteria:

- Public form creates a record.

- Form submission starts a workflow.

- Documents can be requested.

- Uploaded documents appear on the correct record.

- Document permissions work.

- Generated documents are stored in the timeline.

17. Phase 6 — Communication

Build:

- Email sending

- Email templates

- Record-linked email

- Attachments

- Delivery status

- Communication timeline

- Follow-up tasks

- Basic incoming email linking where practical

Completion criteria:

- User can send email from a record.

- Sent email appears in the timeline.

- Email templates can use record data.

- Failed emails are visible.

- AI-generated drafts still require human approval.

18. Phase 7 — AI Assistance

Build:

- Record summary

- Timeline summary

- Email draft

- Suggested next action

- Missing-information detection

- Structured information extraction

- AI permission controls

- AI action history

- User approval flow

Completion criteria:

- AI only sees authorised data.

- AI actions are audited.

- AI cannot send communications independently.

- AI output clearly shows when information is missing.

- Users can approve, edit or reject AI output.

19. Phase 8 — Reporting and Immigration Template

Build:

- Administrator dashboard

- Manager dashboard

- User dashboard

- Basic reports

- CSV export

- Lead object

- Client object

- Case object

- Immigration lead workflow

- Immigration case workflow

- Immigration document checklist

- Immigration forms

- Immigration email templates

Completion criteria:

- A real enquiry can enter through a form.

- Lead can be qualified.

- Lead can be converted.

- Client and case can be created.

- Tasks and documents can be managed.

- Case can move to completion.

- Managers can monitor progress.

- No spreadsheet, Zapier or separate CRM is required for the core process.

20. Sprint Planning Structure

Each development phase should be divided into small sprints.

Each sprint must contain:

- User stories

- Technical tasks

- Database changes

- API or service changes

- UI changes

- Permission rules

- Audit requirements

- Test cases

- Acceptance criteria

No feature should be accepted without:

- Server-side permission enforcement

- Tenant isolation

- Validation

- Error handling

- Audit logging where required

- Automated testing for critical logic

- User acceptance testing

21. Technical Decisions Required Before Coding

The technical team must confirm the following before Phase 1 begins:

- Frontend framework

- Backend framework

- Database

- Authentication provider

- File storage

- Background job system

- Email provider

- AI provider

- Hosting platform

- Logging platform

- Monitoring platform

- Backup process

- Development, staging and production environments

- Deployment process

- Secret management

- Testing strategy

These decisions should be documented briefly and approved by the technical lead.

22. Environment Structure

Minimum environments:

Development

Used by developers.

May contain test data only.

Staging

Used for:

- Internal testing

- UAT

- Workflow testing

- Migration testing

- Release validation

Production

Used by real organisations.

Production data must not be copied into development without anonymisation.

23. Testing Requirements

The MVP requires:

- Unit tests

- Permission tests

- Tenant-isolation tests

- Workflow tests

- Form submission tests

- API validation tests

- File-access tests

- Audit-log tests

- AI-permission tests

- End-to-end tests

- User acceptance testing

Critical tenant and RBAC tests must be automated.

24. Performance Requirements

The MVP should be designed for efficient growth.

The system must support:

- Pagination

- Indexed search fields

- Background processing

- Controlled file sizes

- Query optimisation

- Caching where useful

- Rate limiting

- Slow-query monitoring

- Workflow execution limits

The team should avoid premature enterprise complexity, but should not design any part in a way that prevents future scaling.

25. Extensibility Requirements

The MVP is limited in features but not in architecture.

The following must be addable later without redesigning the platform:

- New roles

- New permissions

- New object types

- New fields

- New workflows

- New workflow actions

- New modules

- New communication channels

- New AI assistants

- New industry templates

- New reports

- New external integrations

Future roles may include:

- CEO

- Director

- Solicitor

- Caseworker

- Recruiter

- HR Manager

- Finance Officer

- Compliance Officer

- Marketing Manager

- Auditor

- Client

- Employer

- Vendor

- Partner

These should be created as roles using the RBAC engine rather than hardcoded user types.

26. Features Excluded From Initial Development

Do not build these before the core MVP works:

- Native mobile applications

- Full accounting

- Payroll

- Inventory

- Marketplace

- Public plugin system

- Voice AI

- Autonomous AI agents

- Advanced customer portal

- WhatsApp automation

- SMS automation

- Advanced billing

- Public API

- Enterprise SSO

- Multi-language support

- Advanced report builder

- Predictive analytics

- Multiple industry templates

27. Final Development Rule

The team must not start by building pages randomly.

Development must follow this dependency order:

Tenant

↓

Authentication

↓

RBAC

↓

Object Engine

↓

Records

↓

Statuses and Relationships

↓

Tasks and Timeline

↓

Workflow Engine

↓

Forms

↓

Documents

↓

Communication

↓

AI

↓

Reporting

↓

Immigration Template

Each layer depends on the layer before it.

The technical foundation must be approved before development begins, but documentation should remain practical and should not delay coding unnecessarily.

Once the architecture, data model, module boundaries and Phase 1 technical decisions are approved, the development team should begin coding immediately.